TeraSoft Meeting Scheduler

#### Final Project Plan

December 3, 2009

Version 2.2

Team Name:  The Pioneer

Team Website:  http://sites.google.com/site/utdfall09mavericks/

Team Members :-

Vinit Patwa (vrp071000@utdallas.edu)

Prasanna Kumar Thiagarajan (pxt081000@utdallas.edu)

Shiva Sangam (sxs070800@utdallas.edu)

Azharuddin Mohammed (axm084000@utdallas.edu)

Ritesh Patel (rmp006100@utdallas.edu)

Tarun Chandra Samireddy (tcs080020@utdallas.edu)

Rutvij Desai (rsd081000@utdallas.edu)

Sirisha Balantrapu(sxb088100@utdallas.edu)

Shubhada Deshmukh (snd016000@utdallas.edu)

Preethi Varambally (pxv065000@utdallas.edu)

Swaroop Govindappa (sxg075100@utdallas.edu)

## Purpose :-

The Final Project Plan gives information about Team organization, Team leaders, deliverables, Team web site URL, Tools, etc. This document is created before the actual project starts and updated throughout the project as tasks are completed and procedures are refined. Final Plan also documents all issues related to client requirements (such as deliverables and acceptance criteria), the project goals, the project organization, the division of labor into tasks, and the allocation of resources and responsibilities.

Table of Contents

1. Introduction	………………………………………………………………………………………………………………………3

1.1 Project Overview…………………………………………………………………………………………………..4

1.2 Project Deliverables………………………………………………………………………………………………4

1.3 Evolution of this Document…………………………………………………………………………………..5

1.4 Definitions, acronyms, and abbreviations………………………………………………………………5

1.5 References…………………………………………………………………………………………………………..6

2. Project Organization…………………………………………………………………………………………………………..7

2.1 Process Model……………………………………………………………………………………………………..7

2.2 Organizational Structure………………………………………………………………………………………8

2.3 Organizational Boundaries and Interface……………………………………………………………..8

2.4 Project Responsibilities………………………………………………………………………………………..8

2.5 Evolution of this Document…………………………………………………………………………………10

3. Managerial Process……………………………………………………………………………………………………………11

3.1 Management Objectives and Priorities………………………………………………………………..11

3.2 Assumptions, Dependencies, and Constraints……………………………………………………..11

3.3 Risk Management……………………………………………………………………………………………….12

3.4 Monitoring and Control Mechanisms…………………………………………………………………..12

4. Technical Process……………………………………………………………………………………..……………………….12

4.1 Methods, Tools and Techniques………………………………………….………………………………12

4.2 Software Documentation…………………………………………………….……………………………..13

4.3 Project Support Functions………………………………………………………….……………………….13

5. External Interface Requirements  …..…………………………………………………….……………………….13

5.1 User Interfaces……………. …………………………..………………………….……………………13

5.2 Hardware Interfaces …...……………………………………………………………….…………………..13

5.3 Software Interfaces …...……………………………………………………………………………..……..14

5.3 Communication Interfaces …...…… ….………………………………………………………..……..14

6. Work Elements, Schedule, and Budget……………………………………………………………………………..14

6.1 Work elements and Schedule……………………………………………………………………………..14

1. Introduction

1.1 Project Overview

Scheduling meetings is one of the most important tasks in the modern workplace. Task of scheduling a meeting manually is definitely not easy. It takes lot of effort and planning to fix up a date which is convenient to most of the members in the team if not all. With the advent of computer technologies the task of setting up meetings has become a little easy than before. As companies continue to grow, they tend to seek for better software that will help them improve their current scheduling system and increase productivity within their organization.

With the growing popularity of scheduling systems, Tera soft, Inc. aims to provide such a product, which would outperform any such system that is currently available in the highly competitive market. Tera soft, Inc. is proposing an innovative approach to a new product called TDMSTM or Terasoft Distributed Meeting Scheduler, in which this product is intended for supporting people to schedule their meetings. Meeting scheduler automates the time consuming scheduling process for managing meetings and resources, thereby increasing the efficiency of the whole process.

1.2 Project Deliverables

Following are the project deliverables in sequence

| Deliverable | Due Date |
| --- | --- |
| Preliminary Project Plan | Sep 3, 2009 |
| Phase 1 Interim Report | Oct 1, 2009 |
| Improved Preliminary Project Plan | Oct 22, 2009 |
| Phase 1 Final Report | Oct 22, 2009 |
| Mockup | Oct 22, 2009 |
| Phase 2 Interim Report | Nov 12, 2009 |
| Phase 2 Final Report | Dec 3, 2009 |
| Final Project Plan | Dec 3, 2009 |
| Traceability Matrix between Phase 1 and 2 | Dec 3, 2009 |
| Project with basic functions | Dec 3, 2009 |

1.3 Evolution of this document

Project Milestones

- Final Project Plan

- Refinement of Diagrams

- Project Phase II Completion

- Implementation of Demo

1.4 Definition, acronyms and abbreviations

TDMS: TeraSoft Distributed Meeting Scheduler is the software system our team is creating to enable users to schedule meetings more easily and efficiently.

Agenda: - It is list of topics to be reviewed, discussed or decided upon at meeting.

Administrator :- Administrator is person who is responsible for setting up user accounts, providing them with login ID and password and have rights to cancel meeting in case of any conflicts.

Initiator: A user who has the task of planning a meeting, sending Invites, monitoring the responses, resolving conflicts, and confirming the final event.

Active participant: A user who is an Attendee and gives his requirements for equipments. He can be speaker or host for meeting.

Attendee: A user who receives an Invite to a meeting, and has the task of responding to the invitation with the pertinent information. An Attendee may or may not attend, and furthermore might be classified as “Important”, “Active”.

Important participant: A user who is an Attendee, and is required to attend a meeting.

Date range: Time interval prescribed by the Initiator that includes the Exclusion and Preference sets.

Date set: A pair of input, including calendar date and time period.

Exclusion set: A set of dates on which the Attendees cannot attend the meeting.

Preference set: A set of dates on which the Attendees would prefer the meeting to take place.

Concurrency: - Concurrency is one of important features to be provided by SDMS to handle more than one meeting requests at same time.

Confirmation: An e-mail notification sent to Attendees by the Initiator confirming the final meeting or event.

Conflict: When no date can be found in the Date range and not in the Exclusion set.

Strong conflict: No date can be found within the Date range and outside all Exclusion sets.

Weak conflict: Dates can be found within the Date range and outside all Exclusion sets, but no date can be found at the intersection of all Preference sets.

Meeting Proposal: It is an invitation from initiator to potential attendees which includes meeting topic, data range and asks invitees to send their preferences regarding date, place and equipments.

Virtual Meeting: Virtual meeting is held at remote places simultaneously. e.g. Teleconferencing

Customer: The person, or persons, who pay for the product and usually (but not necessarily), decide the requirements. In the context of this recommended practice the customer and the supplier may be members of the same organization.  In our case, the customer is Tera Soft Inc.

User:	The person, or persons, who operate or interact directly with the product. The user(s) and the customer(s) are often not the same person.

Abbreviations:

TDMS – TeraSoft Distributed Meeting Scheduler

EFR – Enterprise Functional Requirements

SFR – System Functional Requirements

SNFR – System Non-functional Requirements

SADT-Structural Analysis and Design Technique

SIG-Soft-goal Interdependency Graphs

UML- Unified Modeling Language

1.5 References

[1] http://www.utdallas.edu/~chung/RE/syllabus.htm

[2] http://www.utdallas.edu/~chung/RE/Project1.pdf

[3] http://ww.wikipedia.org

- Project Organization

Team Size – 11

Team Name - Pioneers

Vinit Patwa

Prasanna Kumar Thiagarajan

Shiva Sangam

Azharuddin Mohammed

Ritesh Patel

Tarun Chandra Samireddy

Rutvij Desai

Sirisha Balantrapu

Shubhada Deshmukh

Preethi Varambally

Swaroop Govindappa

2.1 Process Model

The process model to be used for the earlier phase of the project was the incremental evolutionary model with the ability to accept change; i.e., we will be able to provide feedback to earlier phases and change it or evolve it for the better based on new information acquired by reviews, comments and also by our own deeper understanding of project. Later as we started gathering the requirements we decided to use a variant of the iterative model, where after the last stage which is prototype evaluation, there is a possibility for the users to suggest or add in more changes to the project. These changes in the requirements would be once again taken down by the requirement engineers and the project is developed iteratively on the existing built system along with these new changes incorporated with it.

2.2 Organizational Structure

The members involved in developing this project and their respective roles for this phase are as follows.

| Role | Team Members |
| --- | --- |
| User world | Rutvij, Preethi, Ritesh |
| System world | Sirisha, Shubhadha |
| Subject world | Swaroop, Shiva, Prasanna |
| Developer world | Vinit, Tarun, Azharuddin |

2.3 Organizational Boundaries and Interface

The team leads will be responsible for the communication between each team member for a particular phase and meetings will also be conducted by the lead for proper interaction. The documentation will be done by individual who has been assigned with their respective task.

2.4 Project Responsibilities

All members of the team will be involved in all phases of the project.

## Project Lead

Project Lead is responsible for: meeting management, scheduling, agenda, uploading former mentioned to the team’s Google group website; managing project deliverables and their progress, ensuring the submission of project deliverables within the budget and on schedule.

## Requirement Engineer

Requirement Engineer is responsible for: gathering and documenting various system requirements. Requirements Engineer will maintain all the working versions of the artifacts on the team’s internal Google Group website.

Software Engineer

Software Engineer is responsible for the development of the system interface mockup and prototype, as well as the User Manual. Software Engineer will maintain all the working versions of the artifacts on the team’s internal Google Group website.

| Activity | Contributors |
| --- | --- |
| Scheduling and keeping track of meetings | Shubhada, Meghana, Ritesh, Vinit, Azhar, Prasanna |
| Introduction | Sirisha, Shubhada, Meghana |
| RE Process | Prasanna |
| Preliminary Requirements | Preethi, Swaroop |
| Issues | Prasanna, Shubadha, Meghana, Rutvij, Tarun, Vinit |
| Problem and goals | Shubhada |
| WRS (EFR, FR, NFR) | Preethi, Swaroop, Ritesh, Azhar,Shiva, Sirisha |
| Improved understanding of the requirements | Sirisha, Prasanna, Shubadha |
| Traceability | Prasanna, Meghana |
| Prototype | Azhar, Vinit |
| Phase 1.1 PPT | All |
| Preliminary Project Plan Phase 0 | All contributed. Documented by Sirisha, Shubhada, Meghana |
| Improved Preliminary Project Plan Phase 1 | Shiva |
| Improved Preliminary Requirements | Preethi, Swaroop |
| Updated Improved understanding of the requirements | Preethi, Swaroop |
| Project Process Model | Prasanna, Tarun |
| Updated Issues | Vinit, Prasanna, Shubhada |
| Updated Traceability | Tarun, Prasanna |
| Updated Prototype | Azhar, Vinit |
| Project Flow Diagram | Preethi, Swaroop |
| Merging Final Document | Shubhada, Ritesh, Vinit, Azhar, Prasanna, Shiva, Rutvij, Sirisha, Preethi, Swaroop, Tarun |
| Reviewing Document | Shubhada, Ritesh, Vinit, Azhar, Prasanna, Shiva, Rutvij, Sirisha, Preethi, Swaroop, Tarun |
| Class Diagram | Ritesh, Prasanna |
| Sequence and Collaboration Diagram Use case Diagram | Shiva, Shirisha |
| Fishbone Diagram | Ritesh, Prasanna |
| Vision Document | Shiva, Tarun |
| SIG | Shubhada |
| SADT, IDEF | Prasanna , shirisha, Rutvij, Tarun |
| Tracebility Between project 1 and project 2 | Ritesh, Prasanna |
| Final Project plan | Shiva, Ritesh, Prasanna |
| User Manual | Azhar, Vinit , Tarun |
| New requirements and issues | Preethi, Swaroop |
| PPT | Ritesh, Prasanna |
| Final Document | All |
| Implementation | Azhar, Vinit |

| Team Leads | Phase |
| --- | --- |
| Shubhada, Ritesh, Meghana | 1.1 |
| Vinit, Prasanna | 1.2 |
| Prethi, Swaroop, Azhar | 2.1 |
| Rutvij,Shiva, Tarun, Sirisha | 2.2 |
| Team Members | Signature |
| Vinit Patwa |  |
| Prasanna Kumar Thiagarajan |  |
| Shiva Sangam |  |
| Azharuddin Mohammed |  |
| Ritesh Patel |  |
| Tarun Chandra Samireddy |  |
| Rutvij Desai |  |
| Sirisha Balantrapu |  |
| Shubhada Deshmukh |  |
| Preethi Varambally |  |
| Swaroop Govindappa |  |

## 2.5 Evolution of this document

## This is a Final document with the scope of the project. We have developed this document after team meeting. We will keep revising it as we gather the more requirements, reviews, comments and specifications (SRS).

# Managerial Process

## 3.1 Management Objectives and Priorities

## Management which comprises of the team leads are responsible for getting activities completed efficiently and effectively with and through their team members. The main objective of the management is to organize the meetings for discussions, check the status of the project, and submit the project on time.

## The main objectives are:

## Planning

## Organizing

## Directing

## Coordinating

## Reporting

## 3.2 Assumptions, Dependencies, and Constraints

Few assumptions made for this project are:

- Any difficulty with the task assigned will be reported to the lead immediately

- The customer is not going to make frequent changes in the requirements

- Customer will clarify the doubts.

- More than one team member having expertise in working with software industry would help us achieve better results.

Project constraints consist of the following elements:

- Time: What is the time frame in which every activity should take place?

- Quality: What is the level of quality the project has to reach?

- Possibility of team members not being able to attend the scheduled meetings because of the large number.

- Possible lack of resources to complete the project in the required time.

## 3.3 Risk Management

Risk management is the identification, assessment, and prioritization of risks followed by coordinated and economical application of resources to minimize, monitor, and control the probability and/or impact of unfortunate events. Any changes made in the organization which contradicts the assumptions made can be accommodated with minimal changes in the code.

Possible risks and mitigation or avoidance strategies:-

- Virus risk – proper antivirus will be installed.

- Disk failure – all project deliverables and documents will be stored in each of team member’s machine.

- Any team member leaves – his work will be reassigned among others.

- Lack of skill – To avoid this platform and language are chosen in which all team members are comfortable (Java).

- Poor Quality – Time to time we will ensure that the project is doing the specified task properly and efficiently.

- Project not completed in time – We have developed a plan to complete the project in time which will be followed strictly.

## 3.4 Monitoring and controlling mechanisms

- Each delivery phase will be lead by two or more phase leads.

- The phase lead is responsible for the corresponding delivery phase

- The lead will provide details of each member's responsibilities for the phase, the due dates for individual work, and meeting time and place for review of final draft document.

- All documents prepared during the entire software development life cycle will be controlled with version number.

# 4. Technical Process

## 4.1 Methods, Tools and Techniques

The following tools are to be used for the development of documentation and code:

- The coding will be done in HTML, CSS, PHP, MySQL.

- Documentation will be done using Microsoft Office tools.

- Website will serve as repository for the deliverables and minutes of meeting.

- Google groups will be used for discussions and communication between team members.

- Student/Regular version of Rational Rose will be used for Diagrams (Rational Rose Enterprise Edition)

4.2 Software documentation

The following software documents will be developed:

- Preliminary Project Plan

- Requirements Elicitation Specification

- Requirements Analysis Specification

- Architectural Design Specification

- Object/Component Design Specification

- Code

- Test Plan

## 4.3 Project Support Functions

- Configuration Management

  - Change requests can be tracked and approved within team’s Google Groups website

  - Subversion or other version control system, for other aspects of configuration management.

- Quality Assurance

- Verification and Validation

- Training

5. External Interface Requirements

5.1User Interfaces

5.1. 1. Most of the functionality will need to be handled via a web interface.

5.1. 2. Logins will form a critical part of this interface and the ability to logout, as well as see what user is logged in, will be displayed on every screen during a users’ session.

5.1. 3. Error screens should detail the error, as well as possibly suggest solutions if it is a user error, or contain contact information for tech support or the system administrator.

5.1. 4. The Screen Layout should be configured such that the Internet Explorer browser at Full screen in 800 x 600 resolutions is able to display the entire width of the page.

5.1. 5. All screens should provide a consistent look and feel.

5.2Hardware Interfaces

The synergy meeting scheduler system will not directly interface with the hardware in any way.  All hardware interfacing will be done through the OS system calls or other applications.

5.3 Software Interface

5.3.1 Tomcat Apache server: The primary software interface will be with the Tomcat Apache server. The web server will manage the web application(.php) deployment as well as serving as the input and output point for end users through the HTTP protocol.

5.3.2 PHP: The PHP library will be used to interface the HTML code with the MYSQL Database (third party database).

5.3.3HTML & PHP: The system will be built on web technologies like HTML and PHP

5.3.4 MySQL: The MySQL Database will be accessed by the software through the PHP library. Meeting and user information will be stored in the database and accessed through standard database operations as provided by the PHP

5.4 Communications Interfaces

5.4.1 HTTP: The Apache web server will provide its functionality over HTTP protocol to clients using a web browser.

5.4.2 SSL: SSL will run on the web server and provide encryption for the HTTP interface as a user logs in and throughout the users session, in order to maintain security and privacy

# 6. Work Elements, Schedule, and Budget

## 6.1 Work elements and Schedule

This project is scheduled to be completed by December 01, 2009 for the final demo. Here is the outline of the timeline of the deliverables:

  - Interim Project I (Phase 1.1) has been given on October 1, 2009

  - Final Project I (Phase 1.2) has been given on October 22, 2009

  - Interim Project II (Phase 2.1) has been given on November 12, 2009

  - Final Project II (Phase 2.2) will be given on December 3, 2009